INCORPORATING THE FOLLOWING TOWNS, SETTLEMENTS AND SURROUNDING FARMS ONDERSTAANDE DORPE, NEDERSETTINGS EN OMLIGGENDE PLASE INGESLUIT : Graaff-Reinet (HQ), Willowmore, Aberdeen, Jansenville, Steytlerville, Klipplaat, Nieu-Bethesda, Rietbron, Baviaanskloof, Waterford, Wolwefontein, Vondeling, Fullarton, Miller & Mount Stewart.

Dr. Beyers Naudé Local Municipality

DRAFT Service Delivery & Budget Implementation Plan 2019/2020

Period: 1 July 2019 – 30 June 2020

TABLE OF CONTENTS

- Foreword by the Honourable Mayor 															Page:  03

- Introduction   																				Page:  04

- Income Budget																			Page:  10

- Expenditure Budget																		Page:  12

- Expenditure Budget by Vote																Page:  13

- Capital Budget by Source																	Page:  14

- Capital Expenditure by Project and Ward     													Page:  16

- Service Delivery Targets and Performance Indicators 											Page:  21

FOREWORD BY THE HONOURABLE MAYOR

We have come a long way since the establishment of the Dr. Beyers Naudé Local Municipality after the elections in August 2016. On 23 May 2017, the Council approved its new 5 year Integrated Development Plan, which was implemented on 1 July 2017. As per legislated requirement, the IDP is subjected to a rigorous annual review. The 3rd review of our IDP commenced, and we engaged in consultation processes to ensure that communities become part of the planning and decision making processes. Our 3rd edition IDP was adopted by Council in May 2019.  The process was followed by the development of projects emanating from the needs and challenges identified in the IDP public participation.

Chapter 6 of the MSA 32 of 2000 requires that all municipalities must develop a performance Management System that will monitor the implementation of the IDP. The SDBIP of the Municipality serves as a performance contract between the Administration, the Council and the Community expressing the goals and Objectives of the Council.

The SDBIP displays Projects and programmes that are to be implemented as Key Performance Indicators, these Key performance Indicators are linked to development priorities within the IDP. The SDBIP only covers those projects and programmes that have budget and human resource capital support. Performance targets were set

The Honourable Mayor D. de Vos

within the SDBIP and will be monitored continuously and assessed on quarterly basis.

Since the inauguration of the new council, we committed ourselves – Councillors and Officials – to make this new Municipality the best in the district, however Municipalities are confronted by major challenges on issues such as Local Economic Development, Institutional Transformation and especially finances. The Dr. Beyer’s Naudé Local Municipality is no exception to the rule. We have listed the challenges we are facing and developed measurable key performance indicators and targets to address these challenges. It is with great pride, I can highlight the effort taken by the municipality to ensure that the IDP and Budget processes are aligned; that the SDBIP is linked to the IDP and that public participation has been done as required by legislation.  It’s a pleasure to present to you the 2019/2020 SDBIP as a performance agreement between Council and the Community to improve the lives of our people.

In closing, I would like to thank Council Members for their commitment in realizing the goals of improving the lives of our people, and the administration who, in spite of all challenges, continue to pay attention to the task at hand; to make Dr. Beyers Naudé Local Municipality the best in the Country.

- INTRODUCTION

OBJECTIVE

The primary objective is to develop a 12 month plan within which the Municipality has to achieve the following:

- The services represented by the expenditure in the budget

- The income to fund the service delivery.

Circular 13 from National Treasury attempts to commit all stakeholders to the agreement to work towards specific objectives.  This is done within the framework of consultation as outlined in Chapter 4 of the Systems Act.

The secondary objective is to reduce to writing the activities of the organization so that it may be subjected to assessment and benchmarking.

It serves as a supplementary support document to the approved budget represented as a policy document. It further serves as a record of the Key Performance Areas (KPA) with their corresponding Key Performance Indicators (KPI) or Critical Success Factors (CSF).

DEFINITION

THOSE TANGIBLE AND INTANGLE GOOD(S) AND/OR SERVICE(S) THAT ARE A PRODUCT OF OUR EXISTENCE BY MANDATE

S   ------   SERVICE    ---------

THE “VEHICLE” USED TO ACHIEVE THE SERVICE AT THE RIGHT TIME, PLACE , QUANTITY AND QUALITY

D   ------   DELIVERY   --------

A POLICY DOCUMENT, THAT RECORDS REALISTIC INCOME AND EXPENDITURE AS WELL AS THE INTENDED ACTIVITIES

B   ------   BUDGET   ----------

I ------ IMPLEMENTATION -- THIS REFERS TO THE CONSEQUENCE AND REALIZATION OF DELIVERY. THE ACTION OR EFFORT

THIS IS THE SDBIP STRATEGY DOCUMENT SO AGREED BY THE STAKEHOLDERS.

P   ------   PLAN   ---------------

Once the budget has been approved, the SD&BIP must be presented to the Mayor by the Accounting Officer, after consultations with Senior Managers and other Head of Departments, at least one week before the commencement of the new financial year.

Even though it is not a policy document like the IDP and the Budget, it is a vital tool for planning and strategy development.  The monitoring capability of the PMS system is vitally important towards reporting and achieving service delivery.  It is a vital tool for decision-making and contracting mandates from communities.

The layers of this document will see the objectives reported by the following listed components as well as by comparisons to the Organizational Performance and, in turn, linked to the individual directors and their activities within their votes.

The major components of the SDBIP are:

1.	Projections of budgeted income and actual income per vote and per activity

2.	Projections of budgeted expenditure against actual per vote and per activity

3.	Projections of the service (KPA) achieved against budget spending and comment.

These will be illustrated in both tabular and graphic format in the (Final approved SDBIP)

The procedure

The SDBIP is fundamentally divided into two sections namely:

The Service Delivery Component (SD)

This is derived from the Performance Management System from which the KPA and its score are extracted.  Here we analyse the purpose for the existence of the budget into the KPA and the corresponding KPI together with its delivery mechanism.

The Budget Implementation Plan (BIP)

Hereto we made use of controlled stationers to provide the detail associated with every line on the budget.  This was to determine the justification for the budget as well as ascertain its directive in support of a KPA.

The following Departments exist:

Main Vote/Department

EXECUTIVE & COUNCIL

CORPORATE SERVICES - ADMINISTRATION

CORPORATE SERVICES - COMMUNITY SERVICES

CORPORATE SERVICES - PROTECTION

FINANCIAL SERVICES

TECHNICAL SERVICES - ENGINEERING

TECHNICAL SERVICES - ELECTRICAL

THE CONCEPT

The concept is based on the idea that spending will be indicative of service delivery as a major consideration of whether the KPA was achieved. It is supplemented by an overview report by the Director and endorsed by the Municipal Manager.

LEGISLATION

The following legislation applies:

The Municipal Finance Management Act 2004, Chapter 7, Section 53 (c) (ii), which states:

“Take reasonable steps to ensure the Municipality’s SD&BIP is approved by the Mayor within 28 Days after the approval of the budget and made public no later than 14 days after that”

Circular 13, from National Treasury provides the departure point for the SDBIP.

Chapter 8 of the MFMA stipulates that the Accounting Officer must submit a draft of the SDBIP to the Mayor within 14 days of the budget being approved as well as a draft of the annual performance agreements required by the Municipal Systems Act.

Section 72 (1), (a), (ii) states “the accounting officer of the municipality must by 25 January of each year assess the performance of the municipality during the first half of the financial year, taking into account the municipality’s service delivery performance during the first half of the financial year, and the service delivery targets and performance indicators set in the service delivery and budget implementation plan”

These sections leads us to the budget monitoring requirements of section 71 and the rest of section 72 of the MFMA where it is stipulated that the Mayor must check whether the budget is being implemented in accordance with the SDBIP.

It should be noted that service delivery and its related expenditure is based on the ability to fund the budget.  Should a shortage of income be realized, an Adjustment Budget, in terms of the MFMA, will be tabled.

The effect is that expenditure will be reduced in line with realistic income.  This in turn means that service as contained in the SDBIP will then be reduced as well

ROLEPLAYERS

The roleplayers and their respective roles include:

    - The Mayor

As head of the Executive Council and to provide political leadership and direction.

    - The Ward Councillor/PR Councillor

As promoter of the Ward Committee structure or as representative of a certain sector of the population.

    - The Municipal Manager

As Accounting Officer and administratively charged

    - The Chief Financial Officer

As advisor to the AO and responsible for the administration of the budget. (Section 84, (1).

Senior accountants for reporting and assistance. Delegation: MFMA

    - Senior Managers

As appointed as head of departments for the respective services, Section 78, (1).

    - Senior officials and Section Heads

Reporting to Senior Managers and acting under delegation from their supervisors.

    - Unions

As the recognized body for organized labour being SAMWU and IMATU.

    - External Parties

- National Treasury: MFMA

- Provincial Officers and Departments: MFMA

    - Internal Documents

- Integrated Development Plan

- Spatial Development Plans

- Local Economic Development Plan

    - Other

ORGANOGRAM AND INSTITUTIONAL ARRANGEMENTS

The organogram depicts the structure of employees that support and deliver the objectives of the organization.  The budget is divided into activities together with the employees associated with it.

- Income Budget

- Expenditure Budget

- Expenditure Budget by Vote

Income Budget

Expenditure Budget

Budgeted Capital Expenditure by Vote

Expenditure Budget by Project and Ward

| IDP No. | Objective | Strategy | Baseline Indicator | Project Name | Project Description/ KPI | Wards | Responsible Department | Funding Source | 2019/2020 Internal Funding | 2019/2020 External Funding | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| INFRASTRUCTURE DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 116 | To adequately increase bulk water storage, upgrade reticulation systems, secure permanent water supply and properly maintain all infrastructure | Upgrade reticulation system by systematically replacing old installations. | 7 existing boreholes in Aberdeen, and 1 new reservoir constructed, however the demand exceeds supply. | Aberdeen: Upgrading of Bulk Water Supply Phase 2 | Installation of pipelines and equipping of 2 boreholes by 30th June 2020. | 1 | Engineering and Planning | External MIG |  | 6,040,839.00 | 3000m pipeline installed and 2 boreholes equipped. | Contractor appointed | Construction of 1500m pipeline | Construction of 1500m pipeline | Equip 2 boreholes |
| 116 | To adequately increase bulk water storage, upgrade reticulation systems, secure permanent water supply and properly maintain all infrastructure | Upgrade reticulation system by systematically replacing old installations. | 2 Boreholes rehabilitated in the 2018/19 | Willowmore Bulk Water Supply: Additional Resources and development of new boreholes and pipelines | Rehabilitation of 1 existing borehole by 31 March 2020. | 8, 9 & 13 | Engineering and Planning | OTP |  | 210,000.00 | 1 Borehole rehabilitated | Contractor appointed | Rehabilitate 1 boreholes | Project Completed | n/a |
| 116 | To adequately increase bulk water storage, upgrade reticulation systems, secure permanent water supply and properly maintain all infrastructure | Upgrade reticulation system by systematically replacing old installations. | New KPI | Graaff Reinet Bulk Water Supply Scheme: Phase 2 | Number of hydrological survey’s and census conducted to determine future development by 30th June 2020. | 2 - 7 & 14 | Engineering and Planning | DWS - WSIG | 1 Hydrological survey | 7,000,000.00 | Consultant Appointed | Conducting Survey | Implementation of findings | Implementation of findings. | Consultant Appointed |
| 116 | To adequately increase bulk water storage, upgrade reticulation systems, secure permanent water supply and properly maintain all infrastructure | Upgrade reticulation system by systematically replacing old installations. | 5 existing boreholes drilled | Graaf-Reinet Emergency Water Supply Scheme (WSS) | Installation and equipment of 5 new boreholes with 110m of pipeline by 30th June 2020. | 2 - 7 & 14 | Engineering and Planning | DWS - RBIG |  | 6,000,000 | 5 Boreholes equipped with 110m pipeline | Contractor Appointed | 2 boreholes equipped with pipelines | 3 boreholes equipped with pipelines | Complete Project |
| 131 | Solid Waste Disposal Sites (Landfills), that are compliant, have adequate capacity and are properly managed and maintained | Systematically upgrade existing infrastructure; replace and rehabilitate where applicable. | New KPI | Steytlerville: New Proposed Solid Waste Site | Drilling of 2 new monitoring boreholes and supply of 700m security fence by 30th June 2020. | 12,13 | Community Services | External MIG |  | 2,896,465.00 | 2 boreholes drilled and 700m security fence supplied. | Contractor appointed | Drilling of 2 boreholes | Supply of 700m fence | Project completed |
| 163 | To adequately construct, upgrade or install Streets & Stormwater networks and to maintain them on a regular basis | Develop a Streets & Stormwater Management Plan that also contains an Implementation & Action Plan that will systematically address the issue of especially Stormwater in the Dr Beyers Naudé LM. | Gravel roads currently in Graaff-Reinet | Graaff Reinet Upgrading of Streets | Paving of 2500m2 for identified streets and construct earth berm by 30th June 2020. | 3,4,5,6,14 | Engineering and Planning | External MIG |  | 5, 839,534.00 | 2500m2 paved and 1 earth berm constructed. | Contractor appointed | 1000 m2 paving and 50 % of berm complete | 1500 m2 paving and 50 % of berm complete | Project completed |
| 163 | To adequately construct, upgrade or install Streets & Stormwater networks and to maintain them on a regular basis | Develop a Streets & Stormwater Management Plan that also contains an Implementation & Action Plan that will systematically address the issue of especially Stormwater in the Dr Beyers Naudé LM. | Gravel roads currently in Jansenville and Klipplaat. | Jansenville & Klipplaat Upgrading of Streets | Paving of 1600m2 for identified streets in Jansenville by 30th June 2020. | 10,11 | Engineering and Planning | External MIG |  | 2,146,400.00 | 1 | Contractor appointed | 800m2 paving completed | 800m2 paving completed | Project completed |
| 163 | To adequately construct, upgrade or install Streets & Stormwater networks and to maintain them on a regular basis | Develop a Streets & Stormwater Management Plan that also contains an Implementation & Action Plan that will systematically address the issue of especially Stormwater in the Dr Beyers Naudé LM. | Gravel Roads in Willowmore | Willowmore Upgrading of Streets | Paving of 2000m2 for identified streets in Willowmore by 30th June 2020. | 8,9,13 | Engineering and Planning | External MIG |  | 2,314,200.00 | 1 | Contractor appointed | 1000m2 of paving completed | 1000m2 of paving completed | Project completed |
| IDP No. | Objective | Strategy | Baseline Indicator | Project Name | Project Description/ KPI | Wards | Responsible Department | Funding Source | 2019/2020 Internal Funding | 2019/2020 External Funding | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| INSTITUTIONAL DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 303 | To provide sufficient operational requirements, furnish and equip the relevant offices and venues, in order to improve efficiency of all departments, their staff and the Municipality’s levels of service delivery, as well as be legally compliant | Equip offices and areas of service delivery with adequate resources | Fire stations to be upgraded. | Upgrade Klipplaat & Aberdeen Satellite Fire Stations. | Upgrade Kliplaat Fire station by installing security gates, painting interior and purchasing two doors and Upgrade Aberdeen fire station by reverting a bathroom into office space, installing extractor fan in fire garage by 30th June 2020. | Institutional | Community Services | External SBDM |  | 75,000.00 | Klipplaat – Security gates, 2 doors. Aberdeen – Office space, install extractor fan. | n/a | n/a | Procurement processes. | Upgrade of Klipplaat and Aberdeen fire stations. |
| IDP No. | Objective | Strategy | Baseline Indicator | Project Name | Project Description/ KPI | Wards | Responsible Department | Funding Source | 2019/2020 Internal Funding | 2019/2020 External Funding | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| INSTITUTIONAL DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 340 | To provide sufficient operational requirements, furnish and equip the relevant offices and venues, in order to improve efficiency of all departments, their staff and the Municipality’s levels of service delivery, as well as be legally compliant | Equip offices and areas of service delivery with adequate resources. | Limited protective clothing | Protective Clothing – bunker suits, helmets, gloves, fire boots, fire hoods & torches. | Purchase 3 x bunker suits, 40 x Structural firefighting gloves, 50 x Normex Fire Hoods, 5 x Bullard structural fire helmets, 15 x Structural Fire Boots and 15 x SWAT flashlights by 31 March 2020. | Institutional | Community Services | External SBDM |  | 80,000.00 | 3 x bunker suits 40 x Structural firefighting gloves 50 x Normex Fire Hoods 5 x Bullard structural fire helmets 15 x Structural Fire Boots 15 x SWAT flashlights | n/a | n/a | Procurement processes and delivery of firefighting protective clothing | n/a |
| 340 | To provide sufficient operational requirements, furnish and equip the relevant offices and venues, in order to improve efficiency of all departments, their staff and the Municipality’s levels of service delivery, as well as be legally compliant | Equip offices and areas of service delivery with adequate resources. | Limited fire equipment | Fire Equipment – fire hoses, nozzles, foam, fire beaters & chain saws. | Purchase of 10 x 38mm rubberize firehoses, 5 x Handline high performance nozzles 20 drums x 20 litres class A foam 4 x Stihl Chainsaws 2 x Stihl Blowers by 30th June 2020. | Institutional | Community Services | External SBDM |  | 120,000.00 | 10 x 38mm rubberize firehoses, 5 x Handline high performance nozzles 20 drums x 20 litres class A foam 4 x Stihl Chainsaws 2 x Stihl Blowers | n/a | n/a | Procurement processes. | Delivery of fire equipment. |

- SERVICE DELIVERY TARGETS AND PERFORMANCE INDICATORS

| INFRASTRUCTURE DEVELOPMENT– KPA - Infrastructure and Service Delivery |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Objective | Strategy | Baseline | Budget/ Vote Number | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| For all households to have uninterrupted access to good quality, potable water. | Implement Action Plans contained in WSDP and ensure that proper controls and monitoring measures are in place | 156 samples annually | Vote: 9/244-24-33 | Engineering and Planning | Monitor water quality through taking 13 Samples per month. | 156 | 39 Samples | 39 Samples | 39 Samples | 39 Samples |
| For all households to have uninterrupted access to good quality, potable water. | Implement Action Plans contained in WSDP and ensure that proper controls and monitoring measures are in place | 39 samples taken quarterly. 80% of 39 samples should be compliant with drinking water quality standards | n/a | Engineering and Planning | Percentage compliance with drinking water quality standards (micro-bacteriological) quarterly. | 85% | 85% | 85% | 85% | 85% |
| To have all Municipal water-supply consumers connected to a metering system and registered on the debtor’s database for monthly billing purposes. | Systematically upgrade existing infrastructure; replace and rehabilitate where applicable. | No meters installed. | 6,7000,000 | Engineering and Planning | Number of water meters installed in Klipplaat to reduce water losses in by 30th June 2020. | 618 | n/a | n/a | 318 meters installed | 300 installed |
| Adequate bulk services for new settlements and their amenities. | Identify suitable projects, such as making provision for the installation and connection of bulk services on the sites. | 10 new RDP houses in Malva street connected with water and sanitation services. | n/a | Engineering and Planning | Number of Households connected with water and sanitation services by 31 March 2020. | 10 | Procurement of material. | Installation of services. | NHBRC Certification | n/a |
| INFRASTRUCTURE DEVELOPMENT– KPA - Infrastructure and Service Delivery |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| Effective recycling programmes that will reduce waste volumes at landfill site and create economic opportunities for the Community |  | Recycling project in Willowmore to be developed in all other towns | n/a | Community Services | Number of recycling projects established to reduce illegal dumping and pollution by 30th June 2020. | 1 | Meeting with Department of Environmental affairs to assist | Site visit to George and Hermanus | Invitation of expression of interest | Establish 1 recycling project |
| Effective recycling programmes that will reduce waste volumes at landfill site and create economic opportunities for the Community | Step up educational campaigns to encourage all citizens to take pride in their areas and keep them clean; to recycle at source | No waste management campaigns held in 2018/2019 | 2,500 | Community Services | Number of Waste management Campaigns held at ward meetings, schools and other institutions by 30th June 2020. | 8 | 2 waste management campaigns per quarter | 2 waste management campaigns per quarter | 2 waste management campaigns per quarter | 2 waste management campaigns per quarter |
| COMMUNITY DEVELOPMENT –KPA – Good Governance |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| To fully involve, capacitate and empower the SPU Sector, with special focus on the Disabled, Youth | Design programmes and arrange events that will encourage the participation of the SPU sector, especially the Disabled, Youth and Women. | Youth, disabled, initiation, Women’s Caucus, Moral Regeneration Movement, and Sport and Recreation town based forums established, excluding Steytlerville and Graaff-Reinet. | n/a | SPU Unit | Number of Council established in Dr. Beyer’s Naudé Local Municipality by 31 September 2019. | 4 | Graaff – Reinet and Steytlerville youth, disabled and Sport and Recreation forums established. | Youth, Local Aids, Local Sports Council and disabled desk established. | n/a | n/a |
| COMMUNITY DEVELOPMENT –KPA – Good Governance |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| To fully involve, capacitate and empower the SPU Sector, with special focus on the Disabled, Youth | Design programmes and arrange events that will encourage the participation of the SPU sector, especially the Disabled, Youth and Women. | 4 quarterly reports submitted to the Municipal Manager for 2017/2018 | n/a | SPU Unit | Monitor Functionality of SPU consultative councils/ Forums by providing a quarterly reports to the office of the Municipal Manager and Council. | 4 | 1 quarterly report | 1 quarterly report | 1 quarterly report | 1 quarterly report |
| To fully involve, capacitate and empower the SPU Sector, with special focus on the Disabled, Youth | Design programmes and arrange events that will encourage the participation of the SPU sector, especially the Disabled, Youth and Women. | 9 Training programmes took place within DBNLM during 2018/19 | n/a | SPU Unit | Number of training programmes for vulnerable groups especially youth and disabled citizens by 30th June 2020. | 12 | Mass Participation Programme in partnership with Environmental Affairs: Tuma Mina, Good Green Deeds Youth Ambassadors programme. SA Army, OTP, SBDM and BNLM: Maintenance and Infrastructure Training Programme Media works and BNLM: Work Readiness and Fundamental Literacy Competency Training. NYDA Entrepreneurship Training Programme in Graaff-Reinet, Klipplaat and Aberdeen. Plumbing Training In Willowmore and Steylerville. | NYDA Entrepreneurship Training Programme in Willomore, Rietbron, Baviaans Kloof, Steytlerville, Wolwefontein, Nieu - Bethesda and Jansenville Shale Gas Research Programme in Jansenville, Rietbron and Graaff-Reinet. Electrification/ Solar Energy initiative with NMU for Waterford and Vondeling Mass Participation Programme in partnership with Environmental Affairs: Tuma Mina, Good Green Deeds Youth Ambassadors programme. | Renewable Energy Training/ DBNLM. Bright Ideas Innovative Café in partnership with SBDM and Swiss Embassy. Mass Participation Programme in partnership with Environmental Affairs: Tuma Mina, Good Green Deeds Youth Ambassadors programme. ABC Concept in Rietbron, Baviaans Kloof, Klipplaat and Nieu – Bethesda. Part out of Poverty centre establishment in Rietbron. | Mass Participation Programme in partnership with Environmental Affairs: Tuma Mina, Good Green Deeds Youth Ambassadors programme. |
| To fully involve, capacitate and empower the SPU Sector, with special focus on the Disabled, Youth | Design programmes and arrange events that will encourage the participation of the SPU sector, especially the Disabled, Youth and Women | 7 Public Holidays commemorated in partnership with sector departments for 2018/2019 | n/a | SPU Unit | Number of Public Holidays commemorated in 2019/2020 | 10 | Mandela month commemoration Women’s Day celebration Heritage Day commemoration | 16 days of activism against women and child abuse National day for persons with disability. World Aids Day Opening of festive season. | Human Rights day. | Freedom Day Commemoration. Youth Day Commemoration |

| INSTITUTIONAL DEVELOPMENT - KPA – Organisational Transformation & Institutional Development |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| To recruit staff with adequate qualifications, skills, training and experience. | Review the organogram annually. | Staff establishment not completed in 2016/2017 financial year. | n/a | Corporate Services | Review organizational structure and table before council by 30 June 2020. | 1 | n/a | n/a | Review organizational structure. | Workshop, and table before council for adoption. |
| To recruit staff with adequate qualifications, skills, training and experience. | Commence with placement process. | No placement commenced in 2018/2019 | n/a | Corporate Services | 100% Implementation of placement policy through placement of staff, based on approved Staff establishment by 31 September 2019. | 100% | 100% Implementation of placement policy through placement of staff, based on approved Staff establishment | n/a | n/a | n/a |
| To recruit staff with adequate qualifications, skills, training and experience. | Commence with placement process. | No job descriptions developed in 2018/2019 |  | Corporate Services | % of job description developed for all filled post on the staff establishment by 31st December 2019 | 100% | n/a | 100% of job descriptions developed for all filled posts on the staff establishment | n/a | n/a |
| INSTITUTIONAL DEVELOPMENT - KPA – Organisational Transformation & Institutional Development |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| To recruit staff with adequate qualifications, skills, training and experience. | Commence with placement process. | No post evaluated in 2018/2019 |  | Corporate Services | % of job evaluations completed for all filled post on the staff establishment by 30th June 2020 | 100% | n/a | n/a | 50% of job evaluations completed for all post filled on the staff establishment | 100% of job evaluations completed for all post filled on the staff establishment |
| To provide sufficient operational requirements, furnish and equip the relevant offices and venues, in order to improve efficiency of all departments, their staff and the Municipality’s levels of service delivery, as well as legally compliant | Implement Plan & Policies and upgrade systems accordingly; provide suitable training to enable staff to utilize these systems optimally and correctly. | No equity plan adopted by Council | n/a | Corporate Services | Number of employment equity plans developed by 30 June 2020. | 1 | n/a | n/a | Develop an employment equity plan. | Workshop with Council and stakeholders. Table before Council for adoption. |
| To provide sufficient operational requirements, furnish and equip the relevant offices and venues, in order to improve efficiency of all departments, their staff and the Municipality’s levels of service delivery, as well as legally compliant | Implement Plan & Policies and upgrade systems accordingly; provide suitable training to enable staff to utilize these systems optimally and correctly. | No HR Plan adopted by Council | n/a | Corporate Services | Number of HR plans developed by 31 December 2020. | 1 | Collect information from departments to develop plans. | Development of HR plan and workshop with relevant stakeholders. | n/a | n/a |
| To provide sufficient operational requirements, furnish and equip the relevant offices and venues, in order to improve efficiency of all departments, their staff and the Municipality’s levels of service delivery, as well as be legally compliant. | Implement Plan & Policies and upgrade systems accordingly; provide suitable training to enable staff to utilize these systems optimally and correctly. | Workplace skills plan reviewed annually | n/a | Corporate Services | Develop a workplace skills plan with an annual training report by 31 March 2020. | 1 | Collect information from departments to develop plan. | Development of workplace skills plan and annual training report. | Submission to LG Seta and implementation report. | n/a |
| To provide sufficient operational requirements, furnish and equip the relevant offices and venues, in order to improve efficiency of all departments, their staff and the Municipality’s levels of service delivery, as well as be legally compliant. | Implement Plan & Policies and upgrade systems accordingly; provide suitable training to enable staff to utilize these systems optimally and correctly. | Financial Policies adopted by Council. | n/a | Finance Department | Number of municipal policies reviewed 30 June 2020. | 12 | n/a | n/a | 6 Financial policies reviewed. | 6 Financial policies reviewed and approved by council. |
| INSTITUTIONAL DEVELOPMENT - KPA – Organisational Transformation & Institutional Development |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| To provide sufficient operational requirements, furnish and equip the relevant offices and venues, in order to improve efficiency of all departments, their staff and the Municipality’s levels of service delivery, as well as be legally compliant. | Implement Plan & Policies and upgrade systems accordingly; provide suitable training to enable staff to utilize these systems optimally and correctly | 4 quarterly SCM reports submitted to Council annually. | n/a | Supply Chain Department | Prepare Supply Chain Management Implementation Compliance through 3 quarterly reports by 30 June 2020. | 4 | 1 Quarterly SCM Report | 1 Quarterly SCM Report | 1 Quarterly SCM Report | 1 Quarterly SCM Report |
| To provide sufficient operational requirements, furnish and equip the relevant offices and venues, in order to improve efficiency of all departments, their staff and the Municipality’s levels of service delivery, as well as be legally compliant | Implement Plan & Policies and upgrade systems accordingly; provide suitable training to enable staff to utilize these systems optimally and correctly. | 4 quarterly SCM reports submitted to Council annually. | n/a | Supply Chain Department | Develop and Monitor Contract register for all service providers and provide quarterly reports by 30 June 2020. | 4 | Contract register Report | Contract register Report | Contract register Report | Contract register Report |
| INSTITUTIONAL DEVELOPMENT - KPA – Organisational Transformation & Institutional Development |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| To develop a performance management culture within the Municipality | Quarterly institutional performance reports to Council. | 4 quarterly SDBIP analysis report on Institutional performance submitted to EXCO, Council and the Audit Committee. | n/a | Municipal Manager/ PMS unit | 4 quarterly SDBIP Performance reports submitted to Council by 30 June 2019, to inform Council of Institutional Performance. | 4 | 1 SDBIP Performance report submitted to Council By October 2019. | 1 SDBIP Performance report submitted to Council By January 2020. | 1 SDBIP Performance report submitted to Council By April 2020. | 1 SDBIP Performance report submitted to Council By July 2020. |
| To provide sufficient operational requirements, furnish and equip the relevant offices and venues, in order to improve efficiency of all departments, their staff and the Municipality’s levels of service delivery, as well as be legally compliant. | Implement Plan & Policies and upgrade systems accordingly; provide suitable training to enable staff to utilize these systems optimally and correctly | No council resolution report submitted to Council quarterly. | n/a | Municipal Manager | Monitor Council resolutions by providing 4 quarterly reports on the implementation of council resolutions. | 4 | 1 | 1 | 1 | 1 |
| To provide sufficient operational requirements, furnish and equip the relevant offices and venues, in order to improve efficiency of all departments, their staff and the Municipality’s levels of service delivery, as well as be legally compliant. | Implement Plan & Policies and upgrade systems accordingly; provide suitable training to enable staff to utilize these systems optimally and correctly. | Register updated quarterly | n/a | Corporate services | Ensure an updated Lease Register on a quarterly basis. | 1 | Update register with all signed lease agreements | Update register with all signed lease agreements | Update register with all signed lease agreements | Update register with all signed lease agreements |
| To provide sufficient operational requirements, furnish and equip the relevant offices and venues, in order to improve efficiency of all departments, their staff and the Municipality’s levels of service delivery, as well as be legally compliant. | Implement Plan & Policies and upgrade systems accordingly; provide suitable training to enable staff to utilize these systems optimally and correctly | Quarterly reports on disciplinary hearings submitted to EXCO. | n/a | Corporate Services | Report on all disciplinary hearings on a quarterly basis to EXCO. | 4 | Report on all disciplinary hearing | Report on all disciplinary hearing | Report on all disciplinary hearing | Report on all disciplinary hearing |

| LOCAL ECONOMIC DEVELOPMENT |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| SUSTAINABLE JOB CREATION  BEE & PARTNERSHIPS  SMME, INDUSTRIAL AND SECTOR DEVELOPMENT  SKILLS DEVELOP-MENT  MAINSTREAMING OF 2ND ECONOMY, YOUTH, DISABLED & WOMEN | Support, encourage and facilitate value-adding initiatives, programmes and projects | 132 people employed through the for 2016/2017 | 1,251,000. | Municipal Manager | Number of people employed through EPWP to address high unemployment rate in Dr. Beyers Naudé Local Municipality by 30 June 2020. | 188 | 47 people employed | 47 people employed | 47 people employed | 47 people employed |
| SUSTAINABLE JOB CREATION  BEE & PARTNERSHIPS  SMME, INDUSTRIAL AND SECTOR DEVELOPMENT  SKILLS DEVELOP-MENT  MAINSTREAMING OF 2ND ECONOMY, YOUTH, DISABLED & WOMEN | Support, encourage and facilitate value-adding initiatives, programmes and projects | SMME’S receive assistance annually. | n/a | Municipal Manager /LED Unit | Assistance and development of SMME’s by 30 June 2020. | 15 | Identify 15 potential SMME’s to be supported. | Assist and develop 5 SMME’s | Assist and develop 10 SMME’s | Report to Council on the assistance and development of SMME’s |
| SUSTAINABLE JOB CREATION  BEE & PARTNERSHIPS  SMME, INDUSTRIAL AND SECTOR DEVELOPMENT  SKILLS DEVELOP-MENT  MAINSTREAMING OF 2ND ECONOMY, YOUTH, DISABLED & WOMEN | Support, encourage and facilitate value-adding initiatives, programmes and projects | SMME’S receive assistance annually. | n/a | Municipal Manager /LED Unit | Training and empowerment of SMME for Export readiness by 31 December 2020. | 2 | Training and empowerment of SMME for export readiness | Training and empowerment of SMME in for export readiness | Source funding options from different institutions for these SMME’s to participate in the Annual local and International Expo’s. | Facilitate and coordinate the participation of the SMME’s in the Annual local and International Expo’s platforms |
| SUSTAINABLE JOB CREATION  BEE & PARTNERSHIPS  SMME, INDUSTRIAL AND SECTOR DEVELOPMENT  SKILLS DEVELOP-MENT  MAINSTREAMING OF 2ND ECONOMY, YOUTH, DISABLED & WOMEN | Support, encourage and facilitate value-adding initiatives, programmes and projects | SMME’S receive assistance annually. | n/a | Municipal Manager /LED Unit | Number of resource mobilisation initiatives conducted to support local businesses by 30th June 2020. | 2 | n/a | 1 resource mobilization initiatives conducted to assist local businesses | n/a | 1 resource mobilization initiatives conducted to assist local businesses |
| SUSTAINABLE JOB CREATION  BEE & PARTNERSHIPS  SMME, INDUSTRIAL AND SECTOR DEVELOPMENT  SKILLS DEVELOP-MENT  MAINSTREAMING OF 2ND ECONOMY, YOUTH, DISABLED & WOMEN | Support, encourage and facilitate value-adding initiatives, programmes and projects | New KPI | n/a | Municipal Manager /LED Unit | Number of bankable Business Plans developed to source funding from other spheres of Government and private sector for the benefit of the local area by 30th June 2020. | 1 | Apply or send applications to the various government financial institutions, agencies and sector Departments for financial or in kind assistance of the development of the plan. | n/a | Advertise for a service provider that will assist in the development of the Plan. | 1 Business Plan developed |
| SUSTAINABLE JOB CREATION  BEE & PARTNERSHIPS  SMME, INDUSTRIAL AND SECTOR DEVELOPMENT  SKILLS DEVELOP-MENT  MAINSTREAMING OF 2ND ECONOMY, YOUTH, DISABLED & WOMEN | Develop LED Strategic Plan with an economic Vision for the Municipality. | No LED strategy adopted by Council | n/a | Municipal Manager/ LED Unit | LED strategy developed and approved by 31 December 2019. | 1 | Training Workshop for Council and Management to be conducted on LED towards the development of the strategy. Develop an action plan for the LED Strategy Plan and setting up a Steering Committee. | Draft LED Plan circulated to relevant stakeholders for inputs and comments. Tabled to Council for approval by the 31st December 2019. | n/a | n/a |
| SUSTAINABLE JOB CREATION  BEE & PARTNERSHIPS  SMME, INDUSTRIAL AND SECTOR DEVELOPMENT  SKILLS DEVELOP-MENT  MAINSTREAMING OF 2ND ECONOMY, YOUTH, DISABLED & WOMEN | Develop LED Strategic Plan with an economic Vision for the Municipality. | No Tourism and Marketing strategy adopted by council. | n/a | Municipal Manager/ LED Unit | Tourism and Marketing strategy developed and approved by council by 31 March 2020. | 1 | Planning and consultative stage of development of Tourism and Marketing strategy | Draft strategy and collation of inputs. | Workshop with stakeholders and adoption by Council. | n/a |
| LOCAL ECONOMIC DEVELOPMENT |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| SUSTAINABLE JOB CREATION  BEE & PARTNERSHIPS  SMME, INDUSTRIAL AND SECTOR DEVELOPMENT  SKILLS DEVELOP-MENT  MAINSTREAMING OF 2ND ECONOMY, YOUTH, DISABLED & WOMEN |  | New KPI | n/a | Municipal Manager/ LED Unit | Number of policies developed, aimed at increasing Participation in local economy by 30th June 2020. | 2 | Develop informal trade policy. | Develop an Emerging Contractor Development Framework | Public participation and workshop with relevant stakeholders. | Table policies/ framework before council for adoption. |
| SUSTAINABLE JOB CREATION  BEE & PARTNERSHIPS  SMME, INDUSTRIAL AND SECTOR DEVELOPMENT  SKILLS DEVELOP-MENT  MAINSTREAMING OF 2ND ECONOMY, YOUTH, DISABLED & WOMEN | Support, encourage and facilitate value-adding initiatives, programmes and projects | New KPI | n/a | Municipal Manager/ LED Unit | Number of Business forums within Dr. Beyers Naude Municipality established by 30 June 2019. | 1 | Establishment of Business forums. | Legalising the structures | Drafting of an MOU between the Business Forum and the Municipality | Facilitate the signing of the MOU |
| SUSTAINABLE JOB CREATION  BEE & PARTNERSHIPS  SMME, INDUSTRIAL AND SECTOR DEVELOPMENT  SKILLS DEVELOP-MENT  MAINSTREAMING OF 2ND ECONOMY, YOUTH, DISABLED & WOMEN | Support, encourage and facilitate value-adding initiatives, programmes and projects | New KPI | n/a | Municipal Manager/ LED Unit | Ensure that the Business Forums are functional and fulfilling its mandate by submitting quarterly reports to Council. | 4 | Hold Quarterly meetings with the forums and submit progress reports to Council | Hold Quarterly meetings with the forums and submit progress reports to Council | Hold Quarterly meetings with the forums and submit progress reports to Council | Hold Quarterly meetings with the forums and submit progress reports to Council |

| BACK TO BASICS – KPA – Good Governance & Public Participation |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| To become the best performing Municipality, in all respects. | Developing a credible Integrated Development Plan that will address the developmental needs of our Community. | 5-year credible IDP adopted by Council on 23rd May 2017. Reviewed, amended and adopted on 29th May 2018. Reviewed, amended and adopted on 28th May 2019. | n/a | Municipal Manager/ IDP Unit | A reviewed, amended and credible IDP for 2020/21 by 31 May 2020. | 1 | (a) Prepare 2020/21 IDP & Budget Process Plan, (b) 14 x Ward Committee consultation meetings, (c) Adopted IDP & Budget Process Plan (d) 1 x reviewed CBP Report (inclusive of Ward Development Priorities), (e) 1 x IDP RF meeting (launch of 3rd review process), (f) 1 x IDP SC meeting. | (a) 1 x IDP SC meeting, (c) 1 x Strategic Planning session, (d) 1 x IDP RF meeting, (e) 1st Draft IDP Project Register. | (a) 2nd Draft IDP Project Register, (b) 1 x IDP SC meeting, (c) 1 x IDP RF meeting, (d) 1 x Draft 2020/21 IDP adopted by Council. | (a) 14 x Mayoral Outreach / PP meetings, (b) 1 x IDP SC meeting, (c) 1 x IDP RF meeting, (d) 1 x Final 2020/21 IDP approved by Council. |
| To become the best performing Municipality, in all respects. | Having a fully functional Council, with Standing Committees, Fora and other structures. | All meetings held according to year planner. | n/a | Corporate Services | Number of Meetings held in terms of year planner by 30 June 2020. (4 Ordinary Council Meetings and 4 Standing Committee meetings) | 8 | Ensure that Standing Committee meetings are held, one Ordinary Council Meeting and a Special Council meeting in terms of the year planner. Monthly Resolution Implementation Report submitted to MM | Ensure that Standing Committee meetings are held, one Ordinary Council Meeting and a Special Council meeting in terms of the year planner. Monthly Resolution Implementation Report submitted to MM | Ensure that Standing Committee meetings are held, one Ordinary Council Meeting and a Special Council meeting in terms of the year planner. Monthly Resolution Implementation Report submitted to MM | Ensure that Standing Committee meetings are held, one Ordinary Council Meeting and a Special Council meeting in terms of the year planner. Monthly Resolution Implementation Report submitted to MM |
| To become the best performing Municipality, in all respects. | Having a fully functional Council, with Standing Committees, Fora and other structures. | Quarterly MPAC meetings held. | n/a | Corporate Services | Number of MPAC meetings to assist with oversight function until 30 June 2020. | 4 | Organise MPAC meeting | Organise MPAC meeting | Organise MPAC meeting | Organise MPAC meeting |
| To become the best performing Municipality, in all respects. | Having a fully functional Council, with Standing Committees, Fora and other structures. | Quarterly Audit committee meetings held. | n/a | Corporate Services | Number of Audit Committee meetings to assist with oversight function until 30 June 2020. | 4 | Organise Audit Committee meeting | Organise Audit Committee meeting | Organise Audit Committee meeting | Organise Audit Committee meeting |
| To become the best performing Municipality, in all respects | Installing and maintaining effective and efficient communications and other systems that will improve information-sharing, enhance public participation and promote socio-economic development. | 2 LLF meetings held throughout the 2017/18 financial year. | n/a | Corporate Services | Ensure that the LLF is functioning properly and fulfilling its mandate by having 6 Meetings annually | 6 | 2 Meetings | 2 Meetings | 1 Meeting | 1 Meeting |
| BACK TO BASICS – KPA – Good Governance & Public Participation |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| To become the best performing Municipality, in all respects | Installing and maintaining effective and efficient communications and other systems that will improve information-sharing, enhance public participation and promote socio-economic development. | External newsletters distributed during quarter 2 of the 2018/19 financial year. | n/a | Municipal Manager/ Communications | Number of quarterly External Newsletters distributed to stakeholders by 30 June 2020 | 26 000 | 6500 Quarterly External Newsletters distributed. | 6500 Quarterly External Newsletters distributed. | 6500 Quarterly External Newsletters distributed. | 6500 Quarterly External Newsletters distributed. |
| To become the best performing Municipality, in all respects | Installing and maintaining effective and efficient communications and other systems that will improve information-sharing, enhance public participation and promote socio-economic development. | No communication strategy | n/a | Municipal Manager/ Communications | Revise communications policy and strategy with quarterly implementation reports | 3 | Revise communication policy and strategy | Mid-Year implementation report | 3rd quarter implementation report | Annual implementation report |
| To become the best performing Municipality, in all respects. | Installing and maintaining effective and efficient communications and other systems that will improve information-sharing, enhance public participation and promote socio-economic development. | Housing register updated continuously | n/a | Corporate services | Maintain updated housing beneficiary list and submit to Corporate service standing committee on a quarterly basis by 30 June 2020. | 4 | Updated beneficiary list and quarterly submission to the Corporate Service Standing Committee. | Updated beneficiary list and quarterly submission to the Corporate Service Standing Committee. | Updated beneficiary list and quarterly submission to the Corporate Service Standing Committee. | Updated beneficiary list and quarterly submission to the Corporate Service Standing Committee. |
| To become the best performing Municipality, in all respects. | Installing and maintaining effective and efficient communications and other systems that will improve information-sharing, enhance public participation and promote socio-economic development. | No service delivery roadshow held in 2018/2019 | n/a | Municipal Manager | Number of Service Delivery Roadshows held, to provide feedback to communities by 30th June 2020 | 2 | Feedback session in all wards on 2018/2019 service delivery performance. | n/a | Feedback session on Mid-year 2019/2020 service delivery performance. | n/a |
| To become the best performing Municipality, in all respects. | Ensuring that Ward Committees have been established and are functioning properly, and that a CDW has been appointed in each Ward. | Ward committee meetings held quarterly. | n/a | Corporate Services (ward coordinator) | Quarterly Ward Committee meetings with consolidated quarterly reports to council until 30 June 2020. | 4 | Ensure quarterly ward committee meetings With consolidated quarterly report to council. | Ensure quarterly ward committee meetings with consolidated quarterly report to council. | Ensure quarterly ward committee meetings with consolidated quarterly report to council. | Ensure quarterly ward committee meetings with consolidated quarterly report to council. |
| To become the best performing Municipality, in all respects. | Installing and maintaining effective and efficient communications and other systems that will improve information-sharing, enhance public participation and promote socio-economic development. | New KPI | n/a | Corporate Services | Quarterly reports from the customer care call centre submitted to EXCO. | 4 | Quarterly reports from the customer care call centre on status of all complaints received. | Quarterly reports from the customer care call centre on status of all complaints received. | Quarterly reports from the customer care call centre on status of all complaints received. | Quarterly reports from the customer care call centre on status of all complaints received. |
| BACK TO BASICS – KPA – Sound Financial Management |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |  |

| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| To become a financially viable and sustainable Municipality. | The development and implementation of a Funding Strategy. | 100% expenditure on Municipal Grants in 2017/18. | n/a | Municipal Manager | 100% expenditure of Municipal Grants by 30 June 2020. | 100% | 15% | 30% | 55% | 100% |
| To receive a Clean Audit Opinion from the Auditor-General. | Implementation and execution of an Audit Action Plan. | 100% compliance to Financial Planner Deadlines in 2017/18. | n/a | Municipal Manager | 100% Reporting compliance by submitting s71, s72 and s52d reports within legislated timeframes 30 June 2020. | 100% | 100% compliance to Financial Planner Deadlines | 100% compliance to Financial Planner Deadlines | 100% compliance to Financial Planner Deadlines | 100% compliance to Financial Planner Deadlines |
| To receive a Clean Audit Opinion from the Auditor-General. | Implementation and execution of an Audit Action Plan. | Audit Implementation plan developed for all audit findings of 2016/2017 | n/a | Municipal Manager | Improve Outcome of the AG report: Execute action plan to address previous findings by 30 June 2020. | 1 | n/a | n/a | All audit findings for 18/19 addressed in terms of audit action plan. | All audit findings for 18/19 addressed in terms of audit action plan. |
| BACK TO BASICS – KPA – Sound Financial Management |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| To receive a Clean Audit Opinion from the Auditor-General. | Implementation and execution of an Audit Action Plan. | Verification of the completeness of the asset register conducted annually. | n/a | Supply Chain Department | Verification of the completeness of the Asset Register (Asset Register compliant to GRAP standards) | 100% | All purchases captured and updated on Asset Register | All purchases captured and updated on Asset Register and Follow up on queries of Auditor General | All purchases captured and updated on Asset Register and address audit outcomes | All purchases captured and updated on Asset Register and conduct an Annual review of the condition and useful life of assets. |
| To become a financially viable and sustainable Municipality. | Alignment of the Budget to the IDP’s Development Priorities. | 100% CAPEX budget spend 2018/19. | n/a | Municipal Manager | Percentage CAPEX of budget spend by 30 June 2020. | 100% | 15% | 30% | 55% | 100% |
| To become a financially viable and sustainable Municipality. | Alignment of the Budget to the IDP’s Development Priorities. | n/a | n/a | Municipal Manager | Percentage OPEX budget spend by 30th June 2020. | 80% | 30% spent | 55% spent | 60% spent | 80% spent |
| To adopt a realistic, credible and funded Annual Budget | Alignment of the Budget to the IDP’s Development Priorities. | 2019/2020 Budget approved on 28th May 2019. | n/a | Municipal Manager | 2020//2021 Budget approved by Council by 31 May 2020. | 1 | Process Plan adopted | Budget priorities developed | Draft by 30 March 2019. | Approved by Council on the 31st May 2020. |
| BACK TO BASICS – KPA – Sound Financial Management |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| To become a financially viable and sustainable Municipality. | Implementation and execution of the Financial Recovery Plan – robust plans for the repayment of debt and/or maintain a healthy level of cash reserves and assets in order to meet unexpected costs. | n/a | n/a | Finance Department | Improve collection rate on service debtors to address cash flow constraints by 30 June 2020 (Service debtors/service debt collected) | 90% | 35% | 50% | 70% | 90% |
| To become a financially viable and sustainable Municipality. | Implementation and execution of the Financial Recovery Plan – robust plans for the repayment of debt and/or maintain a healthy level of cash reserves and assets in order to meet unexpected costs. | Financial recovery plan developed, adopted by council, and monitored on a quarterly basis. | n/a | Finance Department | Financial recovery plan implemented and monitored by submissions quarterly to EXCO by 30 June 2020. | 4 | Ensure compliance with Financial recovery plan deadlines by submitting implementation progress report quarterly to EXCO | Ensure compliance with Financial recovery plan deadlines by submitting implementation progress report quarterly to EXCO | Ensure compliance with Financial recovery plan deadlines by submitting implementation progress report quarterly to EXCO | Ensure compliance with Financial recovery plan deadlines by submitting implementation progress report quarterly to EXCO |
| To become a financially viable and sustainable Municipality. | Stringent implementation and execution of the Municipality’s Credit Control & Debt Collection Policy. | n/a | n/a | Finance Department | Effective control over 80% collection of property rates: by 30 June 2020. Property rates collected/ property rate debtors. | Ensure average 80% recovery rate of property rates billed by 30 June 2020. | Ensure effective recovery of property rates 5% | Ensure effective recovery of property rates 40% | Ensure effective recovery of property rates 60% | Ensure effective recovery of property rates 80% |
| BACK TO BASICS – KPA – Sound Financial Management |  |  |  |  |  |  | PERFORMANCE MILESTONES |  |  |  |
| Objective | Strategy | Baseline | Budget | Depart | KPI | Annual Target | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| To receive a clean audit opinion from the Auditor General. | Implementation and execution of the Financial Recovery Plan – robust plans for the repayment of debt and/or maintain a healthy level of cash reserves and assets in order to meet unexpected costs. | Creditors not paid within 30 days as required. | n/a | Finance Department | Average number of days taken for creditors to be paid: Creditors Payment Period Creditors Outstanding/Credit Purchases (Operating & Capital) x 365 (Norm is 30 days) | 30 days | 30 days | 30 days | 30 days | 30 days |

PLANS /KPI’S TO BE DEVELOPED FOR THE FOLLOWING AS WELL;

LAW ENFORCEMENT AND INCREASING REVENUE FROM THE TRAFFIC DEPARTMENT

STRAY ANIMALS AND CONSTRUCTION/DEVELOPMENT OF COMPLIANT POUNDS

NON COMPLAINT LANDFILLS SITES

CEMETRIES, AND LAND AVAILABILITY

REDUCE WATER LOSSES

REDUCE ELECTICITY LOSSES

IRREGULAR AND UNAUTHORISED EXPENDITURE REDUCTION

PAYMENT OF ESKOM (AS PER AGREEMENT)

IMPLEMENTATION OF BYLAWS

LED PROJECTS IN OUTER AREAS